# Expiration Tracker AI MVP - Master Development Blueprint

Project Duration: June 19, 2026 - September 10, 2026
Schedule: Daily development.
Tuesday & Thursday: 4 hours.
All other days: 2-3 hours.
Team Size: 2 Developers.
Goal: Build a desktop AI-powered expiration tracker with OCR receipt scanning and future Android expansion.

# Project Vision

Users should be able to scan a receipt, automatically extract products, estimate expiration dates using AI and trusted food-storage rules, manage inventory, receive notifications, and eventually sync data across devices.

# Core Technology Stack

Java 21, JavaFX, Maven, Git, GitHub, JDBC, PostgreSQL-compatible schema, SQLite for local development, Python, OpenCV, Tesseract OCR, OpenAI/Gemini APIs, JUnit 5, Logback.

# Proposed Folder Structure

src/main/java
 ├─ model
 ├─ repository
 ├─ service
 ├─ database
 ├─ ui
 ├─ ocr
 ├─ ai
 ├─ notification
 ├─ util
 └─ config

docs/
database/
receipts/
test-data/
architecture/

# Database Tables

users
products
product_batches
receipts
receipt_items
expiration_rules
ai_predictions
inventory_movements
notifications
settings

# Daily Schedule

## Phase 1 - Architecture & Core Domain (Jun 19 - Jun 30)

Milestone 1: Finalize project scope, Git workflow, issue tracking, milestone definitions.

Milestone 2: Design ERD and database schema. Product, Batch, Receipt, AI Prediction entities.

Milestone 3: Implement domain models independently and review.

Milestone 4: Create repository interfaces.

Milestone 5: Build InventoryService skeleton.

Milestone 6: Build DAO skeletons.

Milestone 7: Implement CRUD foundation.

Milestone 8: Implement validation layer.

Milestone 9: Implement category system.

Milestone 10: Implement status engine.

Milestone 11: Code review and refactor.

Milestone 12: Phase checkpoint and tag release.

## Phase 2 - Persistence Layer (Jul 1 - Jul 14)

Milestone 1: Database initialization.

Milestone 2: ProductDAO implementation.

Milestone 3: BatchDAO implementation.

Milestone 4: ReceiptDAO implementation.

Milestone 5: ExpirationRuleDAO implementation.

Milestone 6: InventoryMovementDAO implementation.

Milestone 7: CRUD testing.

Milestone 8: Search queries.

Milestone 9: Filter queries.

Milestone 10: Sorting queries.

Milestone 11: Notification data queries.

Milestone 12: Performance tuning.

Milestone 13: Bug fixing.

Milestone 14: Phase completion.

## Phase 3 - JavaFX Desktop UI (Jul 15 - Jul 31)

Milestone 1: Launch window.

Milestone 2: Navigation system.

Milestone 3: Dashboard layout.

Milestone 4: Inventory table.

Milestone 5: Add product form.

Milestone 6: Edit product form.

Milestone 7: Delete workflow.

Milestone 8: Statistics cards.

Milestone 9: Expiring products widget.

Milestone 10: Search UI.

Milestone 11: Filter UI.

Milestone 12: Notification UI.

Milestone 13: Styling.

Milestone 14: Usability testing.

Milestone 15: Bug fixing.

Milestone 16: GUI completion.

## Phase 4 - OCR System (Aug 1 - Aug 15)

Milestone 1: Install OCR stack.

Milestone 2: Create OCR prototype.

Milestone 3: Image preprocessing.

Milestone 4: OCR testing.

Milestone 5: Java-Python bridge.

Milestone 6: Receipt parser.

Milestone 7: Product extraction.

Milestone 8: Deduplication.

Milestone 9: Review screen.

Milestone 10: Approval workflow.

Milestone 11: Receipt storage.

Milestone 12: Error handling.

Milestone 13: Multi receipt testing.

Milestone 14: Optimization.

Milestone 15: OCR milestone.

## Phase 5 - AI Intelligence (Aug 16 - Aug 29)

Milestone 1: Research AI providers.

Milestone 2: AI architecture.

Milestone 3: Prompt engineering.

Milestone 4: API integration.

Milestone 5: Product classification.

Milestone 6: Expiration estimation.

Milestone 7: Confidence scoring.

Milestone 8: Source comparison.

Milestone 9: Caching.

Milestone 10: Override workflow.

Milestone 11: Grocery testing.

Milestone 12: Medicine testing.

Milestone 13: Optimization.

Milestone 14: Feature complete.

## Phase 6 - Release Preparation (Aug 30 - Sep 10)

Milestone 1: Integration testing.

Milestone 2: Formal test plan.

Milestone 3: Execute test suite.

Milestone 4: Fix critical defects.

Milestone 5: Fix major defects.

Milestone 6: Documentation.

Milestone 7: Packaging.

Milestone 8: Repository cleanup.

Milestone 9: Demo preparation.

Milestone 10: Code freeze.

Milestone 11: Architecture notes.

Milestone 12: Final release.

# Person A Responsibilities

Backend architecture, services, database design, OCR integration, notification engine, deployment, testing.

# Person B Responsibilities

JavaFX UI, forms, dashboard, user experience, OCR testing, AI integration support, documentation.

# Weekly Deliverables

Week 1: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 2: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 3: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 4: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 5: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 6: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 7: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 8: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 9: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 10: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 11: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

Week 12: Demonstrable working feature set committed to GitHub and reviewed through pull requests.

# Git Workflow

main, develop, feature branches. Every task uses pull requests. Daily commits. Weekly tagged releases.

# Future Android Roadmap

Migrate business logic to backend services, create Kotlin Android client, CameraX scanning, cloud synchronization, PostgreSQL backend.